Lake St. Louis Community Association

Engineering & Facilities

Committee Meeting Agenda

May 6, 2019 at 7:00 PM (1 Hour)

# Committee Members				Present             	Absent

John Earl – Chairman (2021)                                	__X___              	 ______

Rich Buehner – Vice Chairman (2021)                      __X___             	 ______ 	        Jim Bruchas – Secretary (2021) 			______            	 ___X_

Jim Sharkey – Member (2019)                        	______		 ___X_

Kurt Lynn – Member (2020)				__X___            	 ______

Clint Moore (2020)           		            	__X___		 ______

Jerry Harris (2021)           		            	__X___		 ______

Ray Rudy (2021)           		            	__X___		 ______

#### Quorum Yes or No

LSLCA Representatives 
Joyce Corey, Board Member			            __X__	 	             ______

Donnie Harrell, Maintenance Staff                            	__X__	            	 ______

Heather Malone, General Manager                            __X___                         ______

## Minutes

- Roll Call

- Recognized Guests

- Approval of Minutes

- Approval of Agenda

- Board/Staff Updates

- Old Business

- a. Study on cause of wakes, damages caused by wakes, and solutions.

- New Business

- Pereque Creek Study- Kolb Grading-BOD to meet with Kolb on his input for impact on LSLCA. City needs to monitor retention ponds. Brookside should also be contacted for information

- -Last Dredge was in 2013. Motion made by K. Lynn to be prepared to dredge in Fall of 2020 and to expedite all aspects to accomplish dredging. Second (C.Moore) (AIF)

- b. Aerator solutions for docks- Aeration of Main Marina Dock to be accomplished within maintenance budget for Fall 2019. Approx. $4000.00.

- -Motion made by R. Buehner to close off man-hole at the Big Dam and fill. Also close off down stream pipe access. Staff to discuss with IPI. Approx. cost $10,000.00. Second (K. Lynn) (AIF)

- General Discussion / Comments

- Adjournment at 8:00 PM