DRAFT

E & F Committee Meeting Minutes

Mon  Jan 8, 2018 @ 7:00 PM

Attendance:	Kurt Lynn, James Bruchas, Clint Moor, Ben Cooper, Rich Buehner,  Jim Sharkey and John Earle were present.  Ralph Goltz was absent.

Quorum? 	Yes

CA Representatives:   Joyce Corey, Brian Devost and Donnie Harrell were present.

- Roll Call – See above.

- Recognized Guests – None.

- Approval of minutes – No minutes were available.

- Approval of Agenda –  The agenda was approved as submitted.

- Report from Board of Directors Meeting/Staff Report

  - Joyce Corey – Jefferson Point irrigation system is installed. The pump needs to be connected when watering season begins.

  - Sewers Status – IPI is nearly complete with their inmspectionof all the sewers under the lakes. The Brittany ramp will be fixed when they complete their work.

- Report from Staff

  - New website-Fully functional including the ability to accept payment for fees

  - Duello Rd area – Work continues to further drain the area and to keep it as dry as possible. Dirt is being moved by contractor now and some may be moved to front of property when feasible.

- Old Business

  - 2018 Capital Budget items – None were tabled.

  - PWSD-2 (IPI) Sewer Update-  See staff report.

  - Dock Electrification Proposal – A two page list of requirements for dock electrification was reviewed. It was decided that a contractor who could prepare a proper procedure for installation and inspections would be sought.

  - Jefferson Point

    - Skimmer Pipe Replacement – Pipe is in place, IPI will connect it to retaining pillar. $80K budgeted, $37K spent to date.

    - Irrigation – See Board report.

    - Lights – Lights are installed and turned on.

- New Business

  - New Members -Motion made and seconded to add Kurt Lynn as a committee member with term expiring in 2020. Approved unanimously. Motion made and seconded to add Clint Moor to committee with term expiring in 2020. Approved unanimously.

  - New Officers – Motion made and seconded to approve Jim Bruchas as President. Approved unanimously. Motion made and seconded to make John Earle as Vice President. Approved unanimously. Motion made and seconded to elect Ralph Glotz as Secretary. Approved unanimously.

- General Discussion/Comments - None

- Motion to Adjourn – Motion to adjourn by Rich Buehner; second by  Ben Cooper. Approved unanimously.