Lake Saint Louis Community Association

Lakes & Parks Committee Meeting Agenda

Date: 	January 8, 2013

Time:	7:00 P.M.

I.	Call to Order

II	Roll Call

Present                  Absent

### Membership

Darrel Hollinger, Chairman (2015) 		X

Tom Mispagel, Vice Chairman (2015)		X

Heather Rieter, Secretary (2014)		X (7:05 for Dangoia)

Duane Wall (2013)		X

John Dangoia (2013)		X

Jerry Disper (2014)		X

Joe Dattilo, (2013)		X

Skip Raleigh (2014)                                        	X

Nan McCabe (2013)                                       	            X

Tom Bick (2014)                                            		X

Barry Berisford (2013) 				X

Dave Glendinning (2015)				X

Richard Tipton (2015)                                   		X

Staff Representative

Ron Wilson	 	X

CA Board of Directors

Wayne Walkenhorst, Board Liaison             	            X

- Approval of Agenda

Motion to approve by Dangoia; 2nd by Dattilo  10-0 Approved

- Approval of December 2012 Minutes

Motion to approve by Mispagel; 2nd by Dangoia   10-0 Approved

- Guests:

Rich Boehner from ACC – in to talk about the Classic Boat Show on May 4th

Motion by Dattilo to approve the Classic Boat Show with the same guidelines as last year

2nd by Wall  11-0 Approved

- Committee Reports

- City Parks  - No Meeting

- Aquatics – Pool Closed

- Finance – No Rep; Ron updated under new business

- Engineering and Facilities – No Rep; Ron updated under new business

- Maintenance Items – Nan said residents are not picking up after their pets in the Bay Oaks Park…She suggested a sign with bags @ the entrance of the park – Ron is looking into that and we all agreed it is worth trying.

Lakes & Parks Committee Meeting Agenda

- Results Board of Directors Meeting:

Dave Glendinning and Richard Tipton were approved as new members to our committee

-Dattilo reminded the CA Board that the Charter reads a maximum of 12 members on our committee – Wayne and Ron said that the Charter was changed that night to allow for 13 members

The Fishing Dock was discussed – but it was suggested to John Dangoia to come up with actual specs and an estimate for the September meeting which we’ll discuss with 2014 Capital Expenditures.

- Old Business

- Water Patrol Report

- Fairly quiet…

- New Business

- Ski Team 2013 schedule – Joe Dattilo presented the schedule…there was discussion about the 2 tournaments scheduled for the “Little Lake” – Richard Tipton said the dates varied from what was on the CA website, which caused personal problems.  Agreed that the Ski Club did improve communication with the lakefront homeowners, but even more could be done.

Dangoia motioned to approve the 2013 Ski Club Schedule and Mispagel 2nd the motion

10-1 Approved….Tipton voted Nay

- Anglers 2013 schedule – Dangoia presented the Anglers schedule; Due to a conflict of dates, the Aug 17th tournament was deleted.

Mispagel motioned to approve the 2013 Anglers schedule as modified and Dattilo 2nd

11-0 Approved

**Tipton asked if the Little Lake could be part of the Lake Clean Up efforts that the Anglers sponsor – Dangoia said it is very difficult to do it using trolling motors on that lake…possible discussion later

- 2013 Operating  Budget – Ron reported the budget…fees are going up 5% across the board.  Also that there is serious discussion between finance and the CA Board about an Assessment Increase…he stated that was going to have to happen to keep up with the rising costs.  However, he also said that the CA is doing very well financially right now.

- Dredging – it’s going very well…they are working 81hrs/week (they work every night until 8PM) it’s estimated to be complete in late April or May

  - they are taking out 300M+ yards of silt and it will cost $1.7MM

  - It has been 9 yrs since the last big dredge and they are hoping to get 10-12 years out of this dredge

- Jefferson Point:

    - Restrooms are under construction with a completion date of this spring…Cost of $250M

    - Gates will be put up at the entrance this spring after the dredge is complete

- Capital Budget 2013:

  - Due to the Dredge, the only thing approved was $120M towards the Restrooms at Jeff Pt

  - Dattilo brought up that the Bollard Lighting for the Public Docks was not approved again this year and that it’s disappointing due to the docks are our biggest income to the CA.  We should provide lighting on these docks for safety to our residents.

  - Ron also noted that there will be new verbiage on the contract for getting your boat stickers – waterfront homeowners will have to take full responsibility for the electric and safety of their personal docks.  There was much discussion on this subject with the committee…but Ron stated that the CA will be having an electrician to inspect all CA docks

- Approval Triathlon August 24. 2013 – Mispagel discussed the triathlon, it will setup on Aug 23rd and run Aug 24th…there is an early practice the Sat before the race

Bick motioned to approved the 2013 Triathlon and Mispagel 2nd  11-0 Approved

- Comments from Committee Members

  - Dangoia thanked the committee for supporting the Anglers agenda

  - Dattilo thanked the committee for supporting the Ski Club agenda

XI.	Adjournment – 8:30PM

Motion and 2nd to adjourn the meeting   11-0 approved