| FINANCE COMMITTEE MEETING 7:00 PM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| April 20, 2010 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | PRESENT ABSENT |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Robert Trask, Chairman (2010) | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tim Fila, Vice Chairmen (2010) | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Stephen Burke, Secretary (2012) |  |  |  | X |  |  |  |  |  |  |  |  |  |  |
| Joe Dattilo, L & P (2010) | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Skip Raleigh, L&P (2011) |  |  |  | X |  |  |  |  |  |  |  |  |  |  |
| Judy Fletcher (2011) | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Kurt Lynn (2012) | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| James Devens, Board of Directors | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Ron Wilson, Operations Manager | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. Roll Call | See above |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. Approval of Minutes | Motion |  |  | Second |  |  | Approved |  |  |  |  |  |  |  |
|  | Dattilo |  |  | Fletcher |  |  | Unanimous |  |  |  |  |  |  |  |
| 3. Approval of Agenda | Lynn |  |  | Fletcher |  |  | Unanimous |  |  |  |  |  |  |  |
|  | As amended, addition of 4.d. RFQ for approved lighting |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. New Business |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| a. 2010 Financial Statements | See attachments 1-Balance Sheet, 2-Income Statement, 3-Statement od Cash Flow |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | and 4-Income Statement for three months ending March 31, 2010 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b RFQ Discussion | Robert communicated Finances thoughts and suggestions through the following email |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Steve, |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Last night the finance committee reviewed the new restrooms RFQ. First, you did a great job putting it together. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Before the meeting I made a few recommended markups for our discussion, that marked up revision is attached. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | The intent of the added qualifications is to prevent any contractor from “low balling” the project in bad faith |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | then coming back for extra money. We have no reason to believe that any of the prospective contractors would |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | do that, but in this economic environment that tactic is becoming commonplace so we must react accordingly. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | The committee felt that the markups were appropriate for consideration. In addition, the committee |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | had a few other concerns/comments/requests: |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 1. The future/proposed new lights at the docks should be addressed, and either made part of |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | this RFQ or at a minimum provisions should be included in the RFQ to allow easy installation of |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | the lights at a later date either by a lighting contractor or perhaps even by staff (licensing issues |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | may prevent). To that end, I would suggest adding the following to the RFQ. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | a. “Electrical service shall include a 200 amp service and panel. In addition, an empty |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 1” conduit shall be ran from the service panel to 5’ outside the building footprint and |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | capped for future lighting needs under a different contract” |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 2. A few of those in attendance suggested that this RFQ does not accurately reflect the intent |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | or desire of the Lakes and Parks committee. They suggested that the committee be given the |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | opportunity to review the RFQ as well. It is certainly possible if not possible that the changes |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | were needed due to budget constraints, just let us know. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 3. Some comments were made suggesting that we should consider having the pavilion separate |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | from the bathrooms if the cost differential is negligible. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 4. Lastly, it was the opinion of the committee as a whole that two identical sized bathrooms |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | were not commensurate with the needs. More specifically, they felt that the restroom on the |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | large lake should be larger, including a urinal in the men’s room and a second toilet in the women’s. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Conversely they felt that a single unisex bathroom was more than sufficient on the small lake. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Some of the suggestions are obviously budget contingent. Please keep us posted on the progress. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Thanks again Steve, good job with the RFQ. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | If anyone has any other suggestions or if I missed anything….fire away. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Robert |  |  |  |  |  |  |  |  |  |  |  |  |  |
| c. FDIC Insurance | Ron provided FDIC documentation that standard insurance amount will return to $100,000 per |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | depositor for all account catagories except certain retirement accounts on Jan 1, 2014. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| d. RFQ New Lighting | As bollard lighting has been approved for 2010 at Woodlands docks, we felt the running of electricty |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | to the dock should at least be included in the existing RFQ. Ron stated that Donny's crew will install the lighting |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Old Business | See attachments |  |  |  |  |  |  |  |  |  |  |  |  |  |
| a. Investments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. Adjournment | Motion |  |  | Second |  |  | Approved |  |  |  |  |  |  |  |
|  | Lynn |  |  | Dattilo |  |  | Unanimous |  |  |  |  |  |  |  |