Engineering and Facilities Committee Meeting Minutes

Monday – August 1, 2011 7:00 PM

(Rev Sep 6, 2001)

# Committee Members				Present             	Absent

Kurt Lynn – Chairman **			___x___            	______

Tim Fila -Vice Chairman **              	             	___x___            	______

Rich Buehner -		                                       	______             	__x____

Pat Mongoven					__x____          	______

Norm Cibula					___x___	______

Ed Ketterer					__x____	______

Tom DeLong 					__x____	______

Clint Moor	`				__x____             	______

Jim Sharkey					__x____	______

** Finance Committee Members from E&F

#### Quorum?   Yes

CA Representatives

Joan Tobin, CA Board 		                        	__x____               _______

Donnie Harrell, CA Staff                                         	__x____               _______

Steve Probst, Project Manager                                 	_x_____          	_______

## AGENDA

- Roll Call  - see above

- Recognized Guests -none

- Approval of Minutes – Tim moved to accept the minutes as submitted; Tom seconded; appd unan

- Approval of Agenda – Tim moved and Jim seconded a motion to add  two items to New Bus; D. Finance Committee and E. Rock Jetty. Also to add one item to Old Bus, C. Jefferson Pt Dev Appd unan

- Report from the Board of Directors Meeting –E&F items: Alcohol banned from all Bd and Comm meetings.Questions were asked about E&F item#6. Paris cove residents (Two?) reported getting pontoon boat stuck in cove to CA Bd. Bd then authorized dredging of Paris Cove with NTE cost of $19,000.

- Report from Staff –Donnie reported that they have moved 560 loads of dirt in June and 570 loads in Jul2011. They are having dust problems. Will start pumping from creek to solve dust problem. Total loads for 2011is 1550, total for 2010 is 2500. Probably in good shape for 2012 dredge.

- Report from Lakes and Parks –Lots of discussion, NO actions.

- Report from Finance Committee – No action items

- Old Business

  - Duello Road Silt Basin Levee Status

    - Material Removed- see above

    - Levee Wall Reinforcement –Waiting on it; getting as much dirt out now as possible. Can work it later.

  - Tennis Courts  Completed and worth a walk thru prior to meeting –Lighting issue: need lighting standards so it can be compared to them, so Bd can discuss.

  - Jefferson Pt Development – Board challenged us to come up with  a plan for Jeff Pt. We asked for prior plans and discussed them. A motion was made by Jim  to ask the Board to direct staff to get budgetary estimates for water, sewer, power, gates, and restrooms for Jefferson Pt Second by Ed. Appd unan..

- New Business

  - Dredging Discussions for Jefferson Point Area

    - Dauphine Bay Depth – Latest Information – 19 Jul: Lake down 2 inches at dam; At Jump measurements taken showed 3-4 feet. Near beach almost 5 feet, Ski club dock resting on sand. After last dredge, lake was almost 9 feet everywhere.

    - Status of Contract – On contract, appd by both parties; Start date is 12 Sept

    - Area of Lake Required for No Wake – Steve to put out note about No Wake areas

  - South Shore of Lake Just East of Dauphine Bay  Any data since June? None other than above

  - Dredging of Paris Cove  ( Quotes for bids on soundings should be obtained from PRS, Geo-Tech, and Cochran)

    - Depth Measurements – Shallowest meas was 20 inches;See attached memo with measurements.Based on measurements showing depth adequate for pontoo nboats, a motion was made by Tom that the CA board consider rescind directon for E&F to dredge Paris Cove and that E&F should do further research in developing alterate methods of navigastion maintenance for Paris Cove. Second by Tim. Appd unan.

    - Region Needing Dredging

    - Other coves on small lake status – Claremont Cove – deepest cove, lots of leaf mtl, CA docks in cove; At culvert pipe, 18 in of water, with 2 feet of debris, along first property; after that it is 2 ft 6 in, then 3 ft, then 4, then 5 etc.At “bootheel” near CA docks  18 in + 2 ft debris.  Sabel Ct – Sand/silt mix, along adjoining properties on one side it is 2 ft, 2 ft 6, 2 ft + 2 ft leaves,+ 6 in of gravel. Other side is 3 ft, 4 ft, 5 ft etc all with gravel bottom.

    - Discussion _ Every year Donnie turns on pump to test it. It was turned on on 19 Jul; it was load tested – OK. Motor is running great but it is hot.Boards were added to shade the motor; thermometer showed 110 deg. Motor kicks off when overheated and this weather causes it to kick off periodically. If turned on at 3 PM, it runs overnight. It takes 24 hrs to raise the small lake 1 inch.Joan asked if the small lake was raised 6 inches, what happens? The lake will fail the DNR tests or inspections. The dam and the road would also have to be raised accordingly. Its been 12 years sice the pump has been pulled; it’s a 40 hp, 10 inch  pump. It probably needs stainless stell impellers ans strainer.

  - Fin Committee – Kurt is often out of town and can’t make meetings. Motion by Tim for Tom D to replace Kurt as E&F member to attend Finance Committee. Seconded by Jim; Appd unan

  - Rock Jetty – Often used to stabilize port elements everywhere. It was recommended that we consider rock jetties at Peruque Creek and Hwy 40 to catch debris. Consideraton and discussion to follow

- General Discussion / Comments

  - Markers for Logs and Deadheads – Ski Club Created Rope on Noodle Segment

    - Recommend Boaters to carry with them at all times

    - Reported in BOD meeting  where are markers stored?

B Finance Committee – Fin Comm will meet in Sep and wants to have capital item recommendations to them then.

- Adjournment- Meeting was adjourned.

Attachment: Depth of Paris Cove as Measured on 7/31/11

- 7/31/11 Small Lake Cove Depths

Paris Cove with Lake Near Normal Pool (No flow into grate but minimal grate edge exposed)

- Front of Stueber’s Dock

North 2’6”, Boat Center 2’, South Edge of Boat 18”, Remaining Channel to South Bank 18”

- Center of Boat

South Edge of Boat 2’6”, Remaining Channel to South Bank 18”

Silt Depth at Center of Channel = 20”

- Back of Boat

North 2’6”, Center of Boat 3’, South Corner 2’6”, Remaining Channel to South Bank 2’6”

- West End of 6 Paris

North 2’, Center 2’, 18” Towards South Edge of Channel

Silt Depth at Center of Channel = 18”

- 6 Paris to Front of Redfield Boat

North 2’, Center of Cove 2’, Redfield’s 18”

Silt Depth at Center of Cove = 17”

- Grisham Front of Boat  Redfield Front of Boat

North Corner 2’, South Corner 3’, 2’6”, Center of Cove 2’, 2’ to South Shore

Silt Depth at Center of Channel = 26”

- Grisham Rear of Boat  Redfield Rear of Boat

North Corner 3’, South Corner 2’6”, Center of Cove 2’6”, North Corner 2’6”, South Corner 2’

Silt Depth at Center of Cove = 18”

- East End of Grisham Property

North to South  2’, 2’, Center of Cove 2’, 2’6”, 3’, 2’ at South Shore

Silt Depth at Center = 24”

- 8 Paris Front of Boat

North Shore 2’, Center 2’6”, 3’6”, South Shore 2’6”

Silt Depth at Center of Cove = 24”

- 8 Paris Back of Boat

North Corner 2’, South Corner 2’6”, Center of Cove 3’, South Edge 3’6”

Silt Depth at Center of Cove = 12”

Boat on Boat Hoist – Water Line on Hull to Bottom of Prop w/ Engine Down = 21”

- 10 Paris/6 Burgandy

North Shore 2’, 2’6”, Center of Cove 3’6”, 4’, Near South Shore 2’

Silt Depth at Center of Cove = 15”

- East Old Dock

North 18”, 3’, Center 3’, 3’6”, 4’, Linear up to Edge

- Unknown

North 2’, 3’, Center of Cove 3’6”, 4’, 4’6” South Shore

- Normandy at Drainage Ditch (“Not Deep Enough to Start Boat Motor”)

North Corner of Boat 4’, Boat Motor 4’6”, South Corner of Boat 4’, 3’, Center of Cove 3’6”, 4’6”, 3’ Near South Shore

Silt Depth at Center of Cove 20”

- Boat 72 – Mouth of Paris Creek

North 18”, 3’6”, 3’6”, 4’, 4’6”, 3’6”

Silt Depth 21” North Side of Center, 20” South Side of Center

- Claremont Cove

First House on North Side w/o Dock  18” Depth w/ 2’+ Leaf Matter

Second House on North Side 4’ Depth w/o significant silt

Continued to get deeper to Rental Docks, 5’ deep over much of cove width

- Claremont Heel Cove

Deep to Start of Heel Cove – No Docks South of This Point

Leaf and Silt in Heel Cove to 18” Water w/ 2’

49 Sable Ct (Steve Sperlo)

Silt and Sand at Start of cove

Dock East Corner 2’, Center of Cove 2’6”, West Edge 2’

Silt Depth 2’ of Leaves, 6” Gravel

Walking towards end of cove, at front of boat, bottom transiotioned from firm to silt at definite line.  I think that was the extent of the previous trackhoe dredge line.

- 51 Sable

East Shore 18”, Sloped down to 3’ and constant to West shore

- Wishing Well

West Shore 3’, Center 4’, 3’6”, 3’, 2’6”, East Shore 2’

Silt Depth of 9” at Center of Cove

- Dock East to West

3’, 3’6”, 4’, 4’6”, 5’, 5’6”, 5’, 4’6”, 4’, 2’6”

- Ponce Ct, East to West

5’, 6’, 6’6”, 6’6”, 6’

12” Silt