Engineering and Facilities Committee Meeting

MINUTES

Monday – June 7, 2010 7:00 PM

# Committee Members				Present             Absent

Kurt Lynn – Chairman **			__X__            	______

Tim Fila -Vice Chairman **              	             	__X___            	______

Rich Buehner -Secretary                                       	______             	__X___

Pat Mongoven					______          	__X___

Ryan Barr					__X___		______

Norm Cibula					__X___		______

Rich Tucker – Alternate				______		__X___

Al Colthorp – Alternate 				______             	__X___

** Finance Committee Members from E&F

#### Quorum Yes or No

CA Representatives

Wayne Walkenhorst, CA Board                               	__X___               _______

Donnie Harrell, CA Staff                                         	__X___               _______

Steve Probst, Project Manager                                 	__X___          	_______

## AGENDA

- Roll Call

- Recognized Guests – Jerry Knott, Ed Ketterer

- Approval of Minutes

- Approval of Agenda – Motion by Ryan, 2nd by Norm – passed unanimously

- Report from the Board of Directors Meeting

- Report from Staff – Approx 6-7,000 cubic yards of silt removed in last 30 days.

- Report from Lakes and Parks – received bids for restrooms and pavilions for Brittany and Woodlands.  Will go to Finance this month.

- Report from Finance Committee – no meeting

- Old Business

- A.  Jefferson Point Docks and Skimmer Pipe Support – Staff contacting Engineering firms to see if interested in providing Engineering Study.

- B.  Jefferson Point Maintenance Area Seewall – Will probably need to add another row of blocks.  Will re-evaluate after boating season.

- New Business

- A.  Paris Cove Water Depth – Kurt, Tim, and Wayne went to Paris Cove to evaluate water depth and bottom material.  Kurt walked entire cove with Mr. Redfield and Mr. Steuber watching and pointing out where the “rock mounds” were located.  Entire cove was about 30” of water depth.  Lake was at “full pool”.  Silt ranged from 2”-18” in cove.  Very few rocks were in cove.  Of the rocks that were present, most were in the 1-3” range.  No mound was found and determined that cove should have adequate water depth to accommodate pontoon boats at full pool.

- B.  New Member – Ed Ketterer presented application.  Ryan motioned to accept Ed.  2nd by Norm.  Passed unanimously.

- General Discussion / Comments – Norm spoke about the pipe under the big lake damn.  He feels we really need to do something with this.  Donnie indicated that DNR will be out within the next month to do a damn inspection.  He will talk with DNR about the discharge pipe and report back after meeting.

- Adjournment  - 1st by Ryan, 2nd by Norm – Passed unanimously.