ENGINEERING AND FACILITIES COMMITTEE MEETING MINUTES

May 5, 2008

COMMITTEE MEMBERS

Kurt Lynn Chairman		Present

Tim Fila Vice Chairman		Absent                                                                                                     Secretary  Rich Buehner		Present                                                                                                                 Al Colthorp			Absent                                                                                                                         Rich Tucker			Absent                                                                                                                     Pat Mongoven			Present

Ryan Barr			Present

CA Representatives

Steve Probst, GM		Present                                                                                                        Donnie Harrell CA Staff		Present                                                                                                              Cliff Hill, CA Board		Present

Meeting called to order at 7:03P.M.

Roll Call

Recognized Guests		None present

Approval of Minutes		MTA -Rich Buehner, second -Pat Mongoven.   Carried  3-0.

Approval of Agenda		MTA-Pat Mongoven, second Ryan Barr.  Carried 3-0.

Report from Board meeting	Cliff reports a very short meeting.  Tim Filas’ application to Lakes and Parks committee rejected. No minutes provided to E@F.

Report from Staff	Donnie reports that 1. Pumping of silt collection area has not yet started due to continued heavy rain.  2. Crews have removed numerous logs  from 14 to 16 locations around the large lake.  3. Retaining wall at Ravens Point has been installed and area has been cleaned up.  Title for the property has not yet been received but the paperwork is at our attorneys.

Lakes and Parks Report	Applications for the Tri-Thelon and the 2009 Polar Bear Plunge have been approved.

Finance Report	No action items.  The committee will request an accounting of any monies given to various clubs.

Old Business	1.Mapping of lake with Lowrance is scheduled for 5-6-08.  2. Jefferson Point has been too wet to access for the capital improvement plan. Steve is interested  in approximately 200 ft. of pylon wall.  3. Kurt still plans to investigate silt build-up beyond Dauphine Cove and water column quality check at large dam.  4. L@P requests a dock design for Jefferson Point replacement.  Kurt has submitted a design.  See diagrams attached to agenda.  Motion to Approve diagonal brace for existing protective pylons at the skimmer and dock area.  MTA-Rich Buehner, second Ryan Barr.  Carried  3-0.  Motion to Approve a safety hand rail on the new dock walk way.  MTA Pat Mongoven, second Rich Buehner.  Carried 3-0.

New Business	Silt basin below large lake dam has been too wet to clean and police the area.

General Discussion	Steve and Water Patrol are monitoring water temperatures..2. Application for the inspection of the small lake dam has been mailed.

Adjournment	8:05 P.M.