Engineering and Facilities Committee Meeting Minutes

Monday – May 2, 2011 7:00 PM

# Committee Members				Present             	Absent

Kurt Lynn – Chairman **			______            	__x____

Tim Fila -Vice Chairman **              	             	__x____            	______

Rich Buehner -Secretary                                       	___x___             	______

Pat Mongoven					___x___          	______

Norm Cibula					___x___	______

Ed Ketterer					___x___	______

Tom DeLong 					___x___	______

Clint Moor	`				__x____             	______

Jim Sharkey					__x____	______

** Finance Committee Members from E&F

#### Quorum?  Yes

CA Representatives

Joan Tobin, CA Board 		                        	__x____               _______

Donnie Harrell, CA Staff                                         	__x____               _______

Steve Probst, Project Manager                                 	__x____          	_______

## AGENDA

- Roll Call

- Recognized Guests

- Approval of Minutes –Motion to approve by Pat; second by Jim; appd unanimously

- Approval of Agenda – Motion to approve by Jim; second by Pat; appd unanimously

- Report from the Board of Directors Meeting - Joan/Steve reported;highlights were Jeff Pt entrance to remain as is;Good Samaritan boating club appd;Bd appd Topps Asphalt parking lot bid; Bd appd Jim Sharket to E&F COmm to fill Barr’s term; Bd requested E&F Comm to prepare RFQ for silt removal in Paris Creek and other small coves as needed.

- Report from Staff – No dirt moved yet, too wet; pumping water to dry area out, plan to run every day

- Report from Lakes and Parks – Appd Cobalt 200 (3150 #); Appd Octoberfest

- Report from Finance Committee – Recommended Bd do a Reserve Study; RFQ in preparation.

- Old Business

  - Fall 2011 Dredging Bids – Includes Small Lake Coves -. Steve had Pre-bid mtg on 4/25, 7 contractors attended, .visited sites and looked below dam.Also visited small lake, Paris Creek, etc and launch ramp at Brit; Bids due 5/12. Plan to get RFQ together for Paris Cove( and others that need it) from winning  . bidder, and perform small lake dredging while he’s here if needed).

  - Duello Road Silt Basin Levee Status-Working inside basin while its dry and takers available; Levee is wide enough on inside for access.

- New Business

  - Clubhouse Parking Lot Repair –Topps Asph doing repair; job to be done before 5/31; approx 8300SF.

  - Jefferson Point – Amenities Needed – E&F to get plan together as to what it should look like; committees to give inputs; type of gates to be determined; E&F shoulod review past Master Plans and Recommendations for guidance.

- General Discussion / Comments – Short discussion on actions on C&R/By-Laws committee.

- Adjournment –Motion to adjourn by Clint, second by Norm; Unanimously appd