Engineering and Facilities Committee Meeting Minutes

Monday – Nov 7, 2011 8:00 PM

# Committee Members				Present             	Absent

Kurt Lynn – Chairman **			___x___            	______

Jim Sharkey – Vice Chairman			______		___x___

Rich Buehner					______             	__x____

Pat Mongoven					___x___          	______

Ed Ketterer					______		___x___

Tom DeLong** 					___x___	______

Clint Moor -Secretary	`			___x___             	______

Norm Cibula 					___x___	______

Lynn Partington					___x___	______

** Finance Committee Members from E&F

#### Quorum?  Yes

CA Representatives

Joan Tobin, CA Board 		                        	___x___               _______

Donnie Harrell, CA Staff                                         	___x___               _______

Steve Probst, Project Manager                                 	______          	___x____

Ron W						___x____	________

## AGENDA

Premeeting – Jefferson Point Ad Hoc Committee

- Roll Call

- Recognized Guests –Don O, Steve B, Joe D, Tom M, Wayne W, Tom P, Michelle D, Faye J, Cochran Engr

- Approval of Minutes –Pat moved to approve minutes; Lyn seconded; appd unan.

- Approval of Agenda –Donnie wants to add Sidewalk Spe; motion by Clint, second by Lyn; Appd unan

# Report from the Board of Directors Meeting – Board appd new officers, Listened to committee reports, appd Lyn P fas member of E & F.

# Report from Staff – Dirt work has slowed down; State const on Hwy DD might want 25,000 CYds

# Report from Lakes and Parks – No report

# Report from Finance Committee –Reviewed capital items; Combined Jeff Pt area into one item, recommended new boat motor, dropped new golf shack, made Main Lake Dam a maintenance improvement; Lundi Ct is still on list

# Old Business

# Duello Road Silt Basin Levee Status -100 loads max out last mo.

# New Business

  - Dauphine Dredge Status – Broke down, parts for backhoe ordered from England; 1-2 weeks more downtime expected

  - Paris Cove Dredge Status – Has been broke down for approx 6 weeks; expect to be up next week; pumped a couple of days.

  - Walkway Improvements to CA Docks at Large Lake Dam ( Maintenance Item

  - Walkway Improvements to CA Docks at Rue Grand Dr and Lundi Court – Common ground only 12 ft wide down to flat area; probably no utility problems; Donnie to bring info on site to next mtg.

  - Sidewalk Specification –ACI spec and other info to be gathered for discussion at next meeting.

- General Discussion / Comments  - Pre- meeting discussion was all Jeff Pt items; Cochran had some actions to get together; E & F will review Jeff Pt items at Nov meeting.

- Adjournment – Motion to Adjourn