Engineering and Facilities Committee Meeting Minutes

Monday – Oct 3, 2011 7:00 PM

# Committee Members				Present             	Absent

Kurt Lynn – Chairman **			___x__            	______

Rich Buehner -Secretary                                       	___x___             	______

Pat Mongoven					___x___          	______

Norm Cibula					___x___	______

Ed Ketterer					___x___	______

Tom DeLong 					__x____	______

Clint Moor	`				__x____             	______

Jim Sharkey					__x____	______

** Finance Committee Members from E&F

#### Quorum?  Yes

CA Representatives

Joan Tobin, CA Board 		                        	__x____               _______

Donnie Harrell, CA Staff                                         	__x____               _______

Steve Probst, Project Manager                                 	__x____          	_______

Ron Wilson					__x____

## AGENDA

- Roll Call – All in attendance

- Recognized Guests _Steve Brown, Joe Datillo, Don Otto,

- Approval of Minutes – No minutes were available

- Approval of Agenda – Agenda changed to include Peruque Creek debris catch method; motion by Tom, 2nd by Pat ; unan

- Report from the Board of Directors Meeting – Wanted to level assessments; Appd Tom D as our rep to Finance; Set dates for Boat Shows for next four years; Held Golf discussions; Recommended Kurt form an ad hoc committee for Jeff Point planning.

- Report from Staff  - 350 loads for this month; Schaffer and Norvel now hauling; Loading again Wed and Fri using our Trackhoe; Little lake down 2 inches; pump is on; Big lake is at full pool

- Report from Lakes and Parks – No Report

- Report from Finance Committee – E & F sent Water and Gate recommendation to Fin.

- Old Business

  - Duello Road Silt Basin Levee Status

    - Material Removed – 3500 Cu yds

    - Levee Wall Reinforcement – Do it after more material removed; back area full since 1986, the first dredging.

- B. Peruque Creek Debris Catcher –Contacted Corp of Engr, DNR, MODot, , LSL city to discuss changes; all land is in wetlands; City says if changes are ok with DNRand MODOT, its ok with them; further discussion ahead.

- New Business

  - Election of Vice Chairman – Tim’s resignation was accepted; Norm nominated Jim Sharkey; 2nd by Clint; appd unan.

  - E&F Candidates for Open Position –Lynn Partington’s resume reviewed;Rich nominated Lynn; 2nd by Tom; Appd unan.

  - Dauphine Dredge Status – Slow going; 6-15 truckloads per day being moved; rate to be monitored

  - Paris Cove Dredge Status – At mouth of creek now; using 6 in hose to pump with; two more basins to do; Lots of pipes under lake and care must be taken not to remove support.

  - Walkway Improvements to CA Docks at Large Lake Dam – Lakes and Parks recommended to to Finance Comm that the walkway at dam be improved; they want a better walk at dock and a handrail along ramp; Staff said they need to use the ramp to get trucks and heavy equip to lake for maintenance work; E & F to investigate viable options and get recommendation together.

  - Walkway Improvements to CA Docks at Rue Grand Dr and Lundi Court – E & F discussed at length; more info needed, e.g. should walkway be steps or ramp? What safety precautions? ROW limits? Etc.

- General Discussion / Comments –  A pre-meeting was held on Jeff Point Development. E & F to set up ad hoc committee to include 2 E&F, 2 Fin, and 2 L & P members, 1 from Staff, 1 Bd mem and an Engr rep. Set up schedule for 10/10 mtg,

-Engr firm gets two weeks to respond to ad hoc recommendations ( week of 10/24 or 10/31)

-Rec to E & F, L & P, and Fin then to CA Board

- Spend $165 in 1st year, then $125K per yr for 4 following years for Jeff Point Dev

- Engr firm to present plan to E & F mtg on Nov 7th ( Cochran Engr)

Committee Members: Finance – Don Otto and Michelle Beattie, Lakes & Parks ( Joe Datillo and Tom Mispagel), E & F ( Kurt and Jim Sharkey), Staff ( Ron, Steve, Donnie), CA Board ( Joan Tobin), Engr firm( Cochran) ( no time to consider selecting another)

- Schedule

  - 10/10 First meeting 7:00 PM

  - 10/19 Wed 7 :00 PM

  - 10/26 3rd mtg if needed

  - 11/7 next E & F meeting

  - 11/8 L & P

  - 11/15 Finance

  - 11/22 CA Board meeting

- Adjournment – Motion to adjourn.