Final Draft

E & F Committee Meeting Minutes

Mon  Aug 1, 2016 @ 7:00 PM

Attendance:	Jim Sharkey, James Bruchas, Clint Moor,  Rich Buehner, and Ralph Goltz  were present.  Kurt Lynn, Ben Cooper, John Earle and  were absent.

Quorum? 	Yes

CA Representatives:   Rick Tipton was present.

- Roll Call – See above.

- Recognized Guests – None.

- Approval of minutes – No minutes available.

- Approval of Agenda –  The approved agenda consisted of items a) through e) below.

  - Summary of July Road Trip to various sites needed work

  - Summary of Paris Creek Dredge Plan

  - Main Marina Sea Wall (under bathroom bldg) Status

  - Jefferson Point Skimmer Replacement

  - Summary of Sewer Project

- Old Business

  - Summary of July Road Trip

    - Duello Road  -  All attendees viewed the different cells used to retain silt during dredging, Staff described the work necessary to keep the area clear of vegetation and to insure that drainage occurs after each rain  and  that water continues to drain from the soil/silt. A new disc is used to help dry out the dirt. A plan is needed to begin removing soil from the area so another dredge can reuse the site for depositing the dredged silt.

    - Paris cove area  - This site was visited to review potential upstream areas areas for retention to minimize future silting in of the cove. None suitable were identified. Culvert needs rip-rap to stop the upstream end from washing out. The mechanical dredging was also discussed. No information on start date or a plan from contractor was available.

    - Lakewood – Work is planned on the sanitation sewer pumping station. A review of this area's silting was discussed.  It was determined that a concrete ramped structure would minimize the mechanical dredging we currently are doing in this area. It would also keep the costs down by avoiding the relocation of the docks in the area every time a mechanical dredge is undertaken. A motion was made by Rich Buehner, seconded by Ralph Glotz, to build a ramped concrete structure to contain the silt in this area. This is to be done in a timeframe prior to the replacement of the parking lot/basketball court asphalt paving planned by PWSD #2.

    - Jefferson Point Skimmer Replacement – We are awaiting bids on the Tuff-Boom to be used there and the information that defines how to clean the brush, logs, etc from the skimmer.

    - Summary of Sewer Project – 80% of the laterals have been inspected. Right now it appears that no access points are needed in the small lake. No significant problems have been found yet with the large lake pipe but only a portion of it has been inspected to date. Access points to do more inspections will not be put in place until Summer 2017. Also, equipment now being used to “camera” the pipe cannot turn the 90 degree corners at which the pipe is lain in the large lake. It appears the project is on hold until this dilemma is resolved.

- Motion to Adjourn – Motion to adjourn by Rich Buehner; second by Ralph Goltz. Approved unanimously.