E & F Committee Meeting Minutes

Mon April 6th, 2015 @ 7:00 PM

Attendance:	Jim Sharkey, Clint Moor,  Pat Mongoven, Ed Ketterer,  John Earle, and Rich Buehner were present.  Kurt Lynn and Ben Cooper were absent.

Quorum? 	Yes

CA Representatives:	Rick Tipton and Donnie Harrell were present.   Ron Wilson was absent.

- Roll Call – See above.

- Recognized Guests – None.

- Approval of minutes – Minutes of the Mar 3rd, 2015 meeting were discussed. Motion by Pat Mongoven and seconded by Jim Sharkey to approve minutes.  Approved unanimously.

- Approval of Agenda – Agenda approved.

- Report from BOD –  Rick Tipton reported that at the 3/24 meeting Lakes & Parks approved a couple of boat licenses; the new water chemistry test will be pursued and will be managed by Scott Ellis; Finance approved restaurant equipment for next years budget; also approved a truck and other maintenance items; the Olympic swim group was contracted to give a swim clinic in June.

- Report from staff- All info reported below.

- Old Business

  - Water flow study meeting. -Meeting held 3/16 with two reps from Golder Associates, the company doing study. See attachment for information.

  - Jefferson Point did we pick a bad contractor? What is contractor saying why he is not working on the job? Its been about six months since the contract was signed.

    - Bathrooms are open

    - Contractor says he is on schedule and job will be done on schedule.

- New Business

  - Survey work for road at Jefferson Point. Stakes are in; plan to start on low end with road and work rock in for road bed; Berm to be between big blocks and road.

b.   	Donnie is removing trees from the area for the equipment road. Will do walls, blocks 		and berm.

c.  The board asked for a schedule to clear trees from the seven acres at the Duello silt basin. 	Who is to provide the schedule, staff or the E&F committee? Basin is approx 3.8 acres, which is overgrown; needs drainage fixed to keep water out of area. Trees are out of basin in use.

- General Discussion

  - Review the water flow study with E&F members – extensive discussion about study and potential results; possibly more upstream survey work need to be done.

  - Change room – work on-going, several tasks completed; doors, hot water heater and caulking still to be done.

  - Cleaning out of coves – Will be adding one cove by Eastern Shore to list of those to be done annually.

  - PWSD #2 Sewer Project – Selected Black & Veatch about 2 weeks ago to do peer review; they have in-house capability for review; at last board meeting, B&V was scheduked to report back in May; Late Summer/early Fall the study is expected to be completed.

10.	Adjournment – Pat Mongoven moved to adjourn, seconded by Ed Ketterer; approved unanimously.