Engineering and Facilities Committee Meeting Minutes

Monday – Apr 9, 2012 7:00 PM

# Committee Members				Present             	Absent

Kurt Lynn – Chairman **			__x____            	______

Jim Sharkey– Vice Chairman			__x____	______

Clint Moor –Secretary				__x____	______

Norm Cibula					__x____	______

Rich Buehner 		                                       	______             	__x____

Pat Mongoven					___x___          	______

Ed Ketterer					___x___	______

______		______

Lynn Partington					___x___	______

** Finance Committee Members from E&F

#### Quorum ?  Yes

CA Representatives

Joan Tobin, CA Board 		                        	___x___              _______

Donnie Harrell, CA Staff                                         	___x___              _______

Ron Wilson, CA Manager                                 	___x___          	_______

## AGENDA

- Roll Call –See above

- Recognized Guests – Ben Cooper

- Approval of Minutes – Motion by Pat, 2nd by Lynn to approve; Appd unan

- Approval of Agenda – Motion by Pat, 2nd by Jim to add item F to New Bus and approve other listed items; Appd unan

- Report from the Board of Directors Meeting -- CA Board tabled Jeff Pt  actions requested by E & F; Some clarification needed – see minutes.

- Report from Staff  - Duello silt basin work averaging 3 days /week; Demein wants 80 truckloads of dirt, not started yet; Some calls rec’d for dirt, hit and miss; Making 6 ft cut in middle of area, approx 20 loads /day, 3x per week. Docks – little/no damage found; some bumper problems. Lifts a big problem, 2 inch movement causing problems, rubs other boat. Debris – Logging every week, Fox Trails cleaned. Landings II worst its ever been, 2nd large load taken out. Several open log complaints to work. Buoys – Some relocated, upper portion of lake not yet complete. Lake Lowering – Walls ready, need timbers checked. Need to look at Gabian baskets esp at Windjammer

- Report from Lakes and Parks – L & P discussed floating lifts and are in faor of them; voted to allow them on CA docks with some contingencies that E & F should review: C& R issues, wave action impact, weight on CA docks.

- Report from Finance Committee - No report

- Old Business

  - Duello Road Silt Basin Levee Status –Plan to raise level this summer as work permits.

- New Business

  - Dauphine Fall 2012 Dredge Plans – Bigger Equipment Request – Subcontractor to return to fulfill contract requirements; plans to upgrade size of dredge to increase its capability

  - Paris Cove Docks – Permanent docks have been installed vice boat lift docks or floating docks; difficult to navigate in cove, will impact ability to dredge. A motion was made to request that ACC and CA Board require all docks to be movable to support dredging operations at request of staff. Motion by Jim S, 2nd by Ed K Motion passed unan.

  - Jefferson Point Restroom Plans – Plans reviewed along with L&P recommendations/requests. 1) reconfig to add change room, 2) heat year-round, 3) put above flood plain,4) No skylights, 5) add hip roof. After discussion, following motions were made and passed. 1) Motion by Pat, 2nd by Lynn: Recommend that the floor level be two feet min above flood stage (100 year). Passed unan 2) Jim s made motion to add change room to bldg; 2nd by Clint; passed unan. 3) Motion by Lynn, 2nd by Jim : Recommend that bldg be prepped for year round heating by including wiring , insulation and mounting so that heaters only have to be installed and plugged in. Passed unan. NOTE: If heaters not installed bldg will need capability to have water drained, closed and locked.) 4) Motion by Clint, 2nd by Jim: Do not change plans to add hip roof; Motion passed, Pat abstained

  - Floating Boat Hoists at CA Docks – Are in review by E & F; Plan to invite vendors to discuss at future meeting. A list of concerns/questions will be provide to vendors .

  - E&F New Member Selection – Ben Cooper presented his resume earlier; discussed in committee; Motion by Ed K, 2nd by Pat to accept Ben for position on E & F committee. Motion passed 5-0; Lynn Abstained.

  - Debris Control Committee Report – Committee held meeting on 3/7 with Corps of Engrs personnel; Corps likes low water bridges to control debris; Committee showed them sketches for 25 ft jetty and skimmer pipe options. Committee will re-visit the issues with Corps personnel.

- General Discussion / Comments

-Shower at Jeff Pt uses potable water, plans are to leave it where it is on plans.

- Adjournment  Motion by Pat, 2nd by Lynn; passed unan