E & F Committee Meeting Minutes

Mon August 3rd, 2015 @ 7:00 PM

Attendance:	Jim Sharkey, Clint Moor, Kurt Lynn,  Ed Ketterer,  Ben Cooper,  John Earle, and Rich Buehner were present.  Pat Mongoven was absent.

Quorum? 	Yes

CA Representatives:	Rick Tipton, Ron Wilson and Donnie Harrell were present.

- Roll Call – See above.

- Recognized Guests – none

- Approval of minutes – Kurt Lynn moved that the minutes from July 2015 meeting be approved; John Earle seconded the motion. Approved unanimously.

- Approval of Agenda – Motion made by Clint to approve the agenda; Ben Cooper seconded it.  Approved unanimously.

- Report from BOD –  Special meeting was held to review election results. 1797 ballots received, 1330 were Yes, 465 were No. 2400 were needed for a quorum, so it did not pass. Next time only 1200 will be needed for a quorum (30%); next election will be held Sep 15th. At  regular board meeting, 1) approved Ambassadors 9/19 Fall Festival, 2) approved Men's group for bridge, 3) approved of CA donation to Fall Festival, 4) ACC issue with member not in compliance- withheld amenities. Finance- got legal clarification on investments. Sewer mtg with Black & Veatch on Thursday at 7:00 PM at CA; presentation plus Q & A.

- Report from staff- None

- Old Business

  - Review of Water Study – Kurt L put questions together for Golder Assoc to answer (via Ron and the Board)

  - Progress of Pavilion – New contractor selected; will be done except for fence and railing next week. Sidewalk to be added; water line in; electric to be added this week. Shower has water but not turned on yet.

  - Clearing of seven acres at Duello – pretty well mowed; disc ran over most of it this week.

  - Status of bath house changing room – Roof, water heater, pool house, etc completed.

- New Business

  - Review of specifications for roads and parking lot for Jefferson Point – Drawing and specs discussed; Jim will check with city of LSL on curbing reqts;  Motion made by Rich Buehner, seconded by Ben Cooper to bid as specified now and to add an option  for the road bed to be rock only ( no asphalt). Voted was 6 Yes, 1 NO. Motion passed.

  - Discussion on silt removal at Paris Cove. I would like the City to participate in cost. - After much discussion about how silt got back in cove so soon and how it should be removed, a motion was made by Kurt L to ask the city for financial support for local dredging due to silt from road construction just upstream. Motion seconded by John Earle. Motion passed unanimously.

10.	Adjournment – Kurt Lynn moved to adjourn, seconded by Ed Ketterer; approved unanimously.