E & F Committee Meeting Minutes

Mon Dec 9th, 2013

Attendance:	Jim Sharkey, Kurt Lynn, Clint Moor, Rich Buehner, Ben Cooper, and Lynn Partington  were present; John Earle and  Pat Mongoven were absent.

Quorum? 	Yes

CA Representatives:	Ron Wilson, Steve Brown and Donnie Harrell were present. Rick Tipton will be the future CA Board representative.

- Roll Call – See above.

- Recognized Guests – None

- Approval of minutes – Lynn made a motion to approve the minutes from Nov meeting with a change in the name of the guests from Duval to Duran;  Rich seconded the motion. It was approved unanimously.

- Approval of Agenda –  It was recommended that the agenda be approved as submitted. Lynn so moved;  Ben seconded the motion. It was approved unanimously.

- Report from BOD – Steve reported that the CA board approved $19,900 for the  Claremont sea wall repair and tabled other E & F recommended capital expenditures for 2014. The Board did not approve expenditures on Jefferson Point pavilion. They did approve a new flagpole at Delor and the Firerfighters Union has agreed to pay for it.

- Report from staff- Have received a lot of calls about debris of all types in the lake. Big dam spillway has been repaired; patched area is about 30 feet long. The big excava tor has been moved to Duello Rd to begin work on the ponds when dry enough.

- Old Business

  - Silt pond dewatering- Excavator at Duello will dig levee between pond 1 and 2, then trench across to pump after digging a sump hole for the pump. Cell 2 is the whole west end, an area of 12-14 acres; cell 1 is approximately 1 and ½ acres.

  - Ski Club has volunteered to Design and Plan the entrance to Jefferson Point..

  - Seawall on CA property on small lake at Claremore Cove. Review Bids. Bid has been accepted and work to start. Thanks to Lynn for getting information together and getting activity kicked off.

  - Big Lake by mechanical dredging. We had a request from John Duran to dredge around his dock. Board has put this on hold – Tabled by the Board. No meeting is planned for Dec 2013.

  - Repair Spillway on big lake. – Work complete

- New Business

  - Review plan to remove silt buildup in Paris Cove. -Kurt made a motion to recommend approval of the submitted plan for dredging Paris Cove (Creek) the next time we lower the small lake. Second by Clint.  Approved unanimously.

  - Install an outdoor shower at the beach at Jefferson Point. –No location has been identified. It needs to be staked out.

- General Discussion

  - Discuss material storage at Jefferson Point by outside contractors.- No discussion held; also no current contractors.

  - It was reported that Del Moeller had a seawall repaired on the small lake for $2100 and he was happy with the work done. He had come to E & F meetings to discuss earlier in the year. His contractor was Greg Buerck. (636-561-3353)

- Recommend Renewal of Officers with expired terms and the election of officers.

  - Lynn moved that all members whose terms expire in 2013 ( Jim Sharkey, Kurt Lynn and Clint Moor) be recommended to the board for approval. Second by Rich. Approved unanimously.

  - Lynn moved that Jim Sharkey be Chairman for 2014, Second by Rich. Approved unanimously.

  - Lynn moved that Kurt be vice-chair for 2014. Second by Rich. Approved unanimously.

  - Lynn moved that Clint be secretary for 2014, Second by Ben. Approved unanimously

11.	Adjournment – Lynn moved to adjourn, seconded by Rich; approved unanimously.