E & F Committee Meeting Minutes

Mon Feb 3rd, 2014

Attendance:	Jim Sharkey, Kurt Lynn, Clint Moor, Rich Buehner, Ben Cooper, and Lynn Partington  were present; John Earle and  Pat Mongoven were absent.

Quorum? 	Yes

CA Representatives:	Ron Wilson, Rick Tipton and Donnie Harrell were present.

- Roll Call – See above.

- Recognized Guests – Terry Pollard and Brad McLaughlin of the Ski Club.

- Approval of minutes – Lynn P made a motion to approve the minutes from Dec2013 meeting ;  Roich B  seconded the motion. It was approved unanimously.

- Approval of Agenda –  It was recommended that the agenda be approved as submitted. Lynn P. so moved;  Clint M seconded the motion. It was approved unanimously.

- Report from BOD – Rick T reported that the CA board approved the E & F Committee members and officers for 2014, and approved the repair of the wading pool.

- Report from staff- Lake is still down about 28 inches.

- Old Business

  - Silt pond dewatering- No action.

  - Ski Club has volunteered to Design and Plan the entrance to Jefferson Point. No further discussion.

  - Seawall on CA property on small lake at Cllermore Cove. All complete except finish grading; Job is now on budget.

  - Big Lake by mechanical dredging. Job is complete; about 300 truck loads removed. Sable Cove and Landing- Done by CA Maintenance staff saving approximately $8000.

- New Business

  - Protect boat docks at Jefferson Point or move them. Discussion about what can be done to docks at Jeff Point to minimize damage due to storms?  1) move docks to west side of lake, 2) Move them to cove area, 3) build rock jetty into lake for protection, 4) strenthen retention method?

    - If jetty is built, what angle should it have to shore?

    - What angle to pipe?

- Jim S made a motion to request an engineering flow study for a jetty to protect CA property at Jefferson Point. Seconded by Lynn P. It passed unanimously.

- Terry Pollard reported that he had a meeting in Jeff City on Feb 19th at which he could discuss protection methods for the boat docks. The committee requested that the Ski Club report what they recommended to protect the boat docks.

  - Shower at Jefferson Point – Jim proposed that a shower be built so you can walk from the beach, walk to the shower, and walk to the parking lot on a sidewalk. Motion by Kurt L to send out a request for bids for the shower as defined in Jim Sharkey's handout, located at the front corner of the restroom bldg, to be completed by May 2014. Seconded by Lynn P. Approved unanimously.

- General Discussion

  - Charging Contractors for use of CA barge and for access for their barges- Discussion held on use of CA barge, how it was repaired, returned on time, etc. No charges now for damages, or for contractors keeping it beyond allocated time, etc.  Motion made by Clint M to have Finance Committee to establish fees for use of CA barge and fees for contractors who bring their own barges on lake. Seconded by Ben C. Approved unanmimously.

10.	Adjournment – Lynn P moved to adjourn, seconded by Rich; approved unanimously.