E & F Committee Meeting Minutes

Mon July 3rd, 2015 @ 7:00 PM

Attendance:	Clint Moor, Kurt Lynn, Pat Mongoven, Ed Ketterer,  Ben Cooper,  John Earle, and Rich Buehner were present.  Jim Sharkey was absent.

Quorum? 	Yes

CA Representatives:	Rick Tipton, Ron Wilson and Donnie Harrell were present.

- Roll Call – See above.

- Recognized Guests – Doug Tiemann PE, LSL CA resident and former E&F Member.

- Approval of minutes – No minutes were available.

- Approval of Agenda – Agenda was stated to be Jefferson Point pavilion and Review of LSL Rock Jetty June 12, 2015 report from Golder Associates. Approved unanimously.

- Report from BOD –  Rick Tipton reported the following: 1) Lakes & Parks voted to apply chemicals to small lake to kill algae; its gone. 2) Approved sailing club storage building at Jefferson Point (pre-fab) 3) Jefferson Point work delayed by weather has not been restarted; Contractor may not restart job and new contractor may have to be found. 4) A request has been made to mark one of the tennis courts as a pickle ball court.

- Report from staff- Basins were checked to be sure water is draining adequately; Mowed grass behind big dam; Too wet to mow at Duello, checked to be sure water is draining; Cell 1 has large trees in it that need to be removed before any work can be done there; Other seven(7) acres  has nothing going on.

- Old Business

- Not addressed

- New Business

  - Jefferson Point

-Pavilion is done except stairs, wrapping columns and patio. Considering finding a new contractor to finish the job. Board ceiling looks good; Rick Tipton has photo of it.

  - Rock Jetty Memorandum

    - Report was read by all in attendance. All agreed that nothing was included on bank erosion, silt collection and effectiveness of debris collection. Nothing was mentioned about the amount of dock protection that could be expected of the jetty.

    - In conclusion, most questions centered around items not covered in the study and the question, “ what did we ask to be done?” was raised. It was decided that all should review the RFP before finalizing comments.

10.	Adjournment – Rich Buehner moved to adjourn, seconded by  Ed Ketterer; approved unanimously.