Engineering and Facilities Committee Meeting Minutes

Monday – June 4, 2012 7:00 PM

# Committee Members				Present             	Absent

Kurt Lynn – Chairman **			__x____            	______

Jim Sharkey– Vice Chairman			__x____	______

Clint Moor -Secretary                                       	__x____             	______

Norm Cibula					__x____	______

Rich Buehner					__x____             	______

Pat Mongoven					__x____          	______

Ed Ketterer					__x____	______

Ben Cooper					__x____	______

Lynn Partington					__x____	______

** Finance Committee Members from E&F

#### Quorum?  Yes

CA Representatives

Joan Tobin, CA Board 		                        	__x____              _______

Donnie Harrell, CA Staff                                         	__x____              _______

Ron Wilson, CA Manager                                 	__x____          	_______

## AGENDA

- Roll Call

- Recognized Guests

- Approval of Minutes –Motion by Norn C., second by Pat M to approve minutes. Appd unan.

- Approval of Agenda – Motion by Pat M to amend agenda, second by Norm C. Items D and E in New Business to be added. Appd unan.

- Report from the Board of Directors Meeting – See attachment ‘A’. CA Board appd Jeff Point restroom bldg materials recommendation, disapproved the floating dock recommendation, and changed the request for a study on the dock restraint system to a motion to continue to upgrade the current system. Discussion on docks included that Lake Ozark has better looking ones and another company is needed to insure competition. Currently, no known competitor has DC or Solar powered floating dock.

- Staff will continue to replace galvanized steel cable with stainless steel. Expected cost of the study to improve the restraint system was expected to be in the  (single digit) thousands of  dollars.

- L & P wanted to select materials and appearance; CA board will do the selection with input from L&P.

- Report from Staff – Moving dirt on Tue and Thur; DNR complained about the dust and suggested spped bumps. Currently we water one day and haul the next, speed bumps added. (00+ loads since Jan. After July 4th, will change work area which will reduce dust problem. Levee will be worked on after Jul 4th; add 2 feet to width and 2-3 feet to width. Seven acre cell- no work planned. Norvell hauled dirt for Hwy D and DD using his equip and 7-8 trucks, but this is not included in the amount of dirt removed.

- Big Lake level –Measured today at 1” down. Small lake level – 6” down on the 10” plate. (Until last year, we waited until it was 8” down to begin pumping)

- Buoys – All in place except the one at the Mansion Cove which seems to constantly be moved out of place.

- Report from Lakes and Parks –No report

- Report from Finance Committee – No meeting last month. Charter still in work, so membership is unclear. E&F requested definition of role on committee.

- Old Business

  - Duello Road Silt Basin Levee Status – Plans call for building up extra freeboard on SouthEast regions. See Staff report.

  - Main Marina Gabian Wall Review – Diving will be done this month to check.

- New Business

  - Dauphine Fall 2012 Dredge Plans – Bigger Equipment Request – Based on current measurements, we’ve lost 1 foot in depth since dredging last fall. Discussion centered on options available. 1) A motion was made by Pat M , seconded by Rich B, to recommend a large scale dredging this Fall of Dauphine Region and any other necessary areas of the large lake. Motion appd unan. 2) Motion by Jim S , second by Pat M, to Recommend that we hire Pickett, Ray, Silver to evaluate (by survey) what areas need to be dredged. Area should also include Dauphine region. Motion appd unan. 3) Motion made by Pat M, second by Lynn P, to Recommend that if we dredge this Fall, that lake lowering be postponed until to 2013 to facilitate dredging and Small lake lowering delayed until 2014. Motion passed unan.

  - Current Depth in Dauphine Bay – local cleanout required

    - Staff measurements –See attachment ‘B’ for measurements.

  - Jefferson Point Restroom Plans – Scheme D is the current plan to be used; Scheme C  is an alternate plan. See attachments

  - Report from Debris Control Committee –Committee met with Paul Brahm of MoDot. Discussions centered on the proposed Rock Jetty, ( 150 ft long, 200 ft of low water bridge, 50 ft opening). He said it was “No problem”. The committee asked for it in writing. They were told to prepare a letter and send it to Jeff City to get it approved. No erosion problem is expected, its already rocked. The letter is in prep for MoDot along with plans for te jetty. Corps of Engrs recommended we change Engr firms. Recommended Mark Meyer at Intuition & Logic. Fish and Game has not been contacted.

  - Discussion on Silt Chemicals – Ben C reported on a discussion of a chemical that consolidates silt when applied. First, it was discussed as a means of reducing silting in the Dauphine or other areas. It was decided that such chemicals would be more useful when combined with silt during dredging rather than when silt is in water and subject to motion.

- General Discussion / Comments

  - Specs for Lundi Ct steps and Small Lake Spillway – Specs were reviewed and discussed. It was decided to mark up the current copies and to use that version for the next bidding cycle.  Both specs were marked up as shown in the attached versions. Motion by Lynn, second by Pat M, to use the Lundi Court Steps Spec as amended. Appd unan.

  - A motion was made by Lynn P, second by Rich B, to Recommend the marked up version of the Small Lake Spillway Repair Proposed Spec to the CA board for use in seeking bids. Motion appd unan.

- Adjournment -Motion to adjourn by Pat M, second by Lynn P. Appd.