E & F Committee Meeting Minutes

Mon Mar 7, 2016 @ 7:00 PM

Attendance:	Jim Sharkey, Kurt Lynn, Clint Moor,  Rich Buehner, John Earle, Ralph Goltz,  and Jim Bruchas were present.  Ben Cooper was absent.

Quorum? 	Yes

CA Representatives:	Rick Tipton and Donnie Harrell were present.

- Roll Call – See above.

- Recognized Guests – None

- Approval of minutes – Jim Bruchas moved that the minutes from the Jan 2016 meeting be approved;  Rich Buehner seconded the motion. Approved unanimously.

- Approval of Agenda – Motion made by Jim Sharkey to approve the agenda; Clint Moor seconded it.  Approved unanimously.

- Report from BOD –  Board approved Class 6 boats, Ski Club schedule for 2016; Finance committee approved the Jefferson Point developments for 2016; Board approved some golf course items; Aquatics schedule was approved; 2016 budget was approved. Brian Devost has been selected to replace Ron Wilson as CA manager; he will be in place 3/14.

- Report from staff- Doug Tiemann has taken some soil samples from Duello Rd property for testing so we will have data to provide anyone who needs it when using this soil.

- Old Business

a.   Jefferson Point Development Status

- Irrigation System – 2017 or 2018

- Lighting System -2017

- Sidewalks – 2016

- Landscaping- 2016

  - Same contractor that did sidewalks will add sleeves under sidewalk for wiring

b. After discussing the planned work sequence, E & F committee thought a lot of rework would have to be done at significant expense if landscaping was done before irrigation was installed. Clint Moor made a motion that the E&F Committee recommend that no landscaping be done prior to irrigation system installation; second by Jim Bruchas. Motion passed unanimously.

- New Business

  - Paris Cove Mechanical Dredge Cost Estimate status for Fall 2016 – Four contractors have been contacted to bid; Howell, Petra, Cannon, Cornerstone; all have looked at job site but no testing has been done or responses received to date. Hourly rates have also bee requested for work in Villa Cove and other sites.

9. 	General Discussion – Questions were asked about Golder and Associates final report; Has it been received, whats in it, etc.

10.	Adjournment – Rich Buehner moved to adjourn, seconded by John Earle; approved unanimously.