E & F Committee Meeting Minutes

Mon  Sep 12, 2016 @ 7:00 PM

Attendance:	Kurt Lynn, James Bruchas, Clint Moor,  Ben Cooper, Rich Buehner, and Ralph Goltz  were present.  Jim Sharkey and John Earle were absent.

Quorum? 	Yes

CA Representatives:   Steve Brown and Brian Devost were present.

- Roll Call – See above.

- Recognized Guests – None.

- Approval of minutes – James Brucas made a motion to approve the final draft of the Aug 2016 minutes. Ben Cooper seconded the motion. Approved unanimously.

- Approval of Agenda –  The approved agenda included item c) in New Business;  Main Marina Restroom/Retaining Wall.

- Report from Board of Dir Meeting

  - Rick Tipton and Faye Johnson are leaving the CA Board; 5 candidates are running for the two vacated positions.

  - Sewers Status – 50% of the sewers have been inspected “before cleaning”, 15% after “after cleaning”. All look “fairly good”.

- Report from Staff

  - Paris Creek Dredge Plans – We have hired Magruder to do a hydraulic dredge. No mechanical dredge contractor was found.

  - Other lake lowering plans – Some work needs to be done on the small lake;  space between the seawalls needs repairs. The large lake will be lowered 4 feet below normal pool between Oct 15th and Dec 31st (496.5).

- Old Business

- New Business

  - Lakewood Silt Device – A motion was made to recommend that staff investigate options for the Lakewood Silt Device with Engineering contractors, including obtaining estimates for design and construction. Clint Moor made the motion, seconded by Rich Buehner; passed unanimously.

  - Skimmer Pipe Replacement – Clint Moor made a motion to recommend that staff get a bid from Tuff-Boom for the skimmer pipe replacement. Rich Buehner seconded the motion. It passed unanimously.

  - Main Marina Restrooms/Retaining Wall -  After much discussion about what work might need to be done to repair and maintain the structures at the Main Marina, it was decided that staff should first get any drawings available from the city and also check with Engineering on the foundation design.

- General Discussion/Comments - None

- Motion to Adjourn – Motion to adjourn by Rich Buehner; second by Ralph Goltz. Approved unanimously.