E & F Committee Meeting Minutes

Mon Sep 8th, 2014

Attendance:	Jim Sharkey,  Kurt Lynn, Clint Moor, Rich Buehner,  Ben Cooper, John Earle, Lynn Partington and Ed Ketterer were present.  Pat Mongoven was absent.

Quorum? 	Yes

CA Representatives:	Rick Tipton and Donnie Harrell were present. Ron Wilson was absent.

- Roll Call – See above.

- Recognized Guests – None.

- Approval of minutes – Kurt Lynn moved that the minutes of the Aug 2014 meeting be approved as submitted. Rich Buehner seconded. Approved unanimously.

- Approval of Agenda – Clint Moor moved that the agenda be approved as submitted. Lynn Partington seconded. Approved unanimously.

- Report from BOD - Rick reported that Lakes & Parks had three motions approved that were brought to the board for approval. These recommended amendments to L & Ps Rules and Regulations address vegetation control through the use of chemicals. Finance had no action items for the board and they rejected the rock jetty study.

- Report from staff- Spent most of their time hauling logs from the lake;  task almost done, beaches still need to be cleaned up. Couldn't get to work on bathrooms , etc due to recovery from storms. Have a pump in Duello basin cell #2 to dry out cells 1 & 2. Mowed about 1/3 of cell 1.

- Old Business

  - Shower Installation (On hold to be done with pavilion, If jetty is not in the way) – Will be incorporated into pavilion plans.

  - Floor at Jefferson Point restrooms ; Ron to decide when to be done– Coating didnt adhere as desired; new coating under consideration. Ron to decide what and when it will be done.

  - Dirt for planting at entrance to Jefferson Point –Ready to haul dirt from Duello Rd, weather permitting.

  - Conditions in bathrooms at marina – Plan now is to live with the problems; Hot water, chlorine room and electrical fixtures need work. Discussed repairing the door jambs and other parts to improve appearance.

  - Review bid for Pavilion and Jefferson Point. New RFQ requested to attempt to get a lower cost proposal; should consider wider selection of potential bidders. Lynn Partington moved that Ron Wilson solicit added bidders by advertising in local newspapers. Seconded by Ed Ketterer. Passed unanimously.

- New Business

  - Review bids for the water flow study – Lots of action in past two weeks; bid received from Golder was thought to be firm; turns out it was not, just an estimate due to undefined data provided by CA. Finance Committee rejected bid; Depth studies was clarified to Golder and on Friday (9/5) they said it was now firm. Motion by Kurt Lynn to accept bid from Golder to do Water Flow Study at Jefferson Point Seconded by Clint Moor. Rich Buehner expressed some concerns about study results being definitive enough to design jetty and to define siltation resulting from jetty. Vote was held, passed 7-0, with Lynn Partington abstaining.

  - Pool shower building pool pump area and chlorine area. Hot water heater needs replacing; Needs work on caulking around pool.

  - Lakes and Parks recommendation for weed and allergy control in both lakes. Discussion about amendment from L & P. Lynn Partington moved that E & F committee support the amendment. Seconded by John Earle. Passed unanimously.

- General Discussion

  - Mike Gomez's request to re-design Peruque Creek into wetlands was disapproved by Corps of Engrs as not feasible.

  - Rick Tipton reported that at the last PWSD #2 board meeting, the board approved establishing an advisory committee to address LSL sewer re-design. The committee is to be made up of CA members, LSL citizens and others. The charter is to look at the original design and see where recommendations for improvement can be made. Rick wants E & F to look at some reports and findings he will provide, review them and provide comments to him.

  - Resignation – Lynn Partington announced his resignation. He is moving from the area.

10.	Adjournment – Lynn Partington moved to adjourn, seconded by Clint Moor; approved unanimously.